Planned Highway Resurfacing Works

2026 – 2027

| LOCATION | TOWN | SECTION OF ROAD AFFECTED | TYPE OF WORKS | WORKING HOURS | EXPECTED DATES | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Audenshaw Road | Audenshaw | Guide Lane to Moss Way | Resurfacing | Night Work | 22 April – 29 April | Complete |
| Guide Lane | Audenshaw | Southbound: Chapel Street to Shepley Road | Resurfacing | Night Work | 5 May - 8 May | Complete |
| Edge Lane | Droylsden | Chatsworth Close to Clayton Bridge Boundary | Resurfacing | Night Work | 12 May - 20 May | Complete |
| Taylor Lane | Denton | Belmont Avenue to Egerton Street | Resurfacing | Day Works | 26 May - 2 June | Complete |
| Mossley Road | Ashton-under-Lyne | Penny Meadow to Queens Road junction | Resurfacing | Night Work | 2 June - 12 June | Complete |
| Grange Road South | Hyde | Peel Street to Allen Avenue | Resurfacing | Day Works | 6 June - 27 June | Complete |
| Anson Road | Denton | Full Length | Resurfacing | Day Works | 15 June - 23 June | Complete |
| Fields Farm Road | Hyde | Full Length | Resurfacing | Day Works | 23 June - 9 July | Ongoing |
| Wood Street | Denton | Edward Street to end of Thornleys Road | Resurfacing | Day Works | 13 July - 21 July |  |