Highway Resurfacing Works Programme

2026 – 2027

| LOCATION | TOWN | SECTION OF ROAD AFFECTED | TYPE OF WORKS | WORKING HOURS | EXPECTED DATES | STATUS |
| --- | --- | --- | --- | --- | --- | --- |
| Audenshaw Road | Audenshaw | Guide Lane to Moss Way | Resurfacing | Night Work | 22 April – 29 April | Complete |
| Guide Lane | Audenshaw | Southbound: Chapel Street to Shepley Road | Resurfacing | Night Work | 5 May - 8 May | Complete |
| Edge Lane | Droylsden | Chatsworth Close to Clayton Bridge Boundary | Resurfacing | Night Work | 12 May - 20 May | Complete |
| Taylor Lane | Denton | Belmont Avenue to Egerton Street | Resurfacing | Day Works | 26 May - 2 June | Complete |
| Mossley Road | Ashton-under-Lyne | Penny Meadow to Queens Road junction | Resurfacing | Night Work | 2 June - 12 June | Complete |
| Grange Road South | Hyde | Peel Street to Allen Avenue | Resurfacing | Day Works | 6 June - 27 June | Complete |
| Anson Road | Denton | Full Length | Resurfacing | Day Works | 15 June - 23 June | Complete |
| Fields Farm Road | Hyde | Full Length | Resurfacing | Day Works | 23 June - 9 July | Complete |
| Wood Street | Denton | Edward Street to end of Thornleys Road | Resurfacing | Day Works | 13 July - 21 July | Complete |
| Quickedge Road | Mossley | Lees Road to Beechwood | Resurfacing | Day Works | 14 September – 18 September | Complete |

Planned Highway Micro-surfacing Works

2026 – 2027

| LOCATION | TOWN | SECTION OF ROAD AFFECTED | TYPE OF WORKS | WORKING HOURS | EXPECTED DATES | STATUS |
| --- | --- | --- | --- | --- | --- | --- |
| Moorlands Drive Estate | Mossley | Multiple Streets | Micro-surfacing | Day Works / Weekend | Early October | Programmed |
| St Albans Avenue Estate | Ashton-under-Lyne | Multiple Streets | Micro-surfacing | Day Works / Weekend | Early October | Programmed |
| Springwood Way Estate | Ashton-under-Lyne | Multiple Streets | Micro-surfacing | Day Works / Weekend | Early to mid-October | Programmed |
| Bradley Green Road Estate | Hyde | Multiple Streets | Micro-surfacing | Day Works | Mid-October | Programmed |
| Cypress Road Estate | Droylsden | Multiple Streets | Micro-surfacing | Day Works | Mid to end-October | Programmed |

Please note that the timescales shown are based on the currently approved programme. Whilst every effort will be made to adhere to these dates, they may be subject to change due to adverse weather conditions, operational requirements, or other unforeseen circumstances that could impact the programme.

Advance warning signs will be erected on site two days prior to the commencement of works. These signs will provide the most up-to-date information and should be considered the primary source of communication regarding the scheduled dates.